1. Tally Planning Document (Version 1.1)

Version 1.1 — May 2026

Product: Tally — Local-First, Open-Source Personal & Family Finance Tracker

Executive Summary

Vision: Tally is a privacy-first, local-first financial command center for families. It transforms messy bank/credit card CSV exports and manual tracking into clear, beautiful, actionable insights with minimal friction. Powered by a local Ollama LLM (Qwen), Tally intelligently ingests data, learns from the user, and provides world-class visualization and pivoting while keeping all data on the user’s Linux/WSL machine.Value Proposition:

- End the spreadsheet hell: one place for transactions, assets, liabilities, net worth, trends, and projections.

- Teach once, benefit forever: local AI that improves with every correction.

- Total data ownership: nothing leaves your machine unless you explicitly export.

- Flexible exploration: any timeframe, any combination of categories/tags, saved views.

- Beautiful yet powerful: Monarch-level aesthetics with Excel-level flexibility.

Differentiation:

Unlike Mint (dead), YNAB (opinionated methodology), Monarch (cloud-locked), or spreadsheets (manual), Tally is local-first + AI learning + extreme pivot flexibility while remaining fully open-source and runnable on modest Linux hardware.

User Personas & Journeys

Primary Persona: Alex (38) — Tech-savvy family lead managing finances for spouse and kids. Uses Linux/WSL, values privacy, currently maintains complex spreadsheets with custom net worth views. Wants automation without surrendering data.Secondary: Emma (partner) — Views reports on mobile, occasionally uploads CSVs or confirms values.Key Journeys:

- Monthly ingestion → AI categorization → review & teach → updated dashboard.

- “What did we spend on groceries vs. dining out last 6 months, split by Nick/Emma?” → instant filtered charts/tables.

- Net worth check with multiple views (“On hand cash after debt” vs. “Full enchilada”).

- Pre-fill next month’s expected bills → soft projection.

Feature Specification

| Priority | Feature | Details |
| --- | --- | --- |
| MVP | CSV Ingestion & Schema Learning | Upload button or watched folder. First-seen CSV: AI + deterministic mapping of columns (Date, Desc, Amount, etc.) per account. Persistent mappings stored in DB. Transfer detection between accounts. |
| MVP | AI Categorization & Learning | Local Ollama (Qwen) proposes categories/tags. User reviews/overrides all (flagged low/medium confidence). Corrections stored indefinitely (RAG/few-shot) for future imports. Annual >1yr export to TAR.GZ CSVs. |
| MVP | Transactions & Tags | Hierarchical categories + independent tags (multi-select). |
| MVP | Assets & Liabilities | Full CRUD interface for managing a monthly Asset & Liability Snapshot. Support multiple retirement accounts (manual value + monthly confirmation). Stocks/ETFs (linked to yfinance weekly/monthly prices + user quantity). Home value (monthly confirmation with pre-filled previous value). Other assets and all liabilities (car loans, credit cards balances, etc.). Each snapshot is date-stamped (typically end-of-month). Historical snapshots are retained for trend lines on the dashboard. |
| MVP | Net Worth Engine | Net worth is calculated primarily from the monthly Asset & Liability Snapshots, not from transaction history. Support all user-defined named views: - Retirement accounts (no house, no stocks) - Retirement accounts and stocks (no house) - On hand cash (no stock) (not including debt) - On hand (no stock) after all debt (car included) - On hand & stock after all debt (car included) - Retirement accounts, stocks, cash (no house) - The whole enchilada (Net Worth — all assets, home, retirement, stocks, debt) Implementation: User-friendly Net Worth View Builder (UI only — checkboxes, account/asset selection, grouping into buckets like “Liquid”, “Retirement”, “Home”, “Liabilities”). No coding required. System stores raw snapshot values with effective dates and computes the named views on demand. Bank account balances from transactions can optionally feed into the next snapshot as suggested values. |
| MVP | Dashboard & Visualization | Last month highlights, top categories/tags, assets:liabilities visuals, trend lines. All filterable by time range + saved filter sets (categories, tags, accounts). Clickable drill-down to tables. Net worth cards and ratio visuals are driven by the latest (or selected historical) snapshot. Spending trend lines, category breakdowns, and pivots are driven by transaction data (with full category/tag filters). |
| MVP | Recurring Bills | User list + AI pattern suggestions. Monthly gap prompting. Auto-match with overrides. |
| MVP | Pivoting & Reports | Any combination of filters, saved views, CSV export of visible data. |
| Phase 2 | User Management | Multi-user accounts + MFA on the Linux host. Read-only mobile views. |
| Phase 2 | Projections | Historical trends + user pre-filled next month → soft cash flow / discretionary income forecasts. |
| Phase 3 | Goals & What-If | Savings targets, debt payoff, retirement scenarios with sliders. |
| Phase 3 | Optional Extensions | Bank API (privacy-focused), PDF fallback (if ever requested), plugin architecture. |

User Experience & Interface Principles

Philosophy: Beautiful clarity with surgical flexibility. Default to delight (smart defaults, progressive disclosure) but expose power-user pivoting.Design System: Clean, modern, dark/light mode. Tailwind + shadcn/ui or similar. High-end charts (Recharts/Plotly). Responsive (desktop-first, mobile view-only later).Key Screens:

- Dashboard (home): Net worth cards (toggle views), trend line (net worth/spending), spending breakdown (pie + top categories/tags), upcoming bills.

- Transactions: Table with powerful filters, bulk edit, saved views.

- Assets: List + valuation history + monthly confirmation workflow.

- Reports/Pivot: Unified explorer — time picker + category/tag multi-select + saved filters.

- Settings: Mappings, recurring rules, AI prompt tuning, net worth view builder.

Accessibility: WCAG 2.2 AA, keyboard navigation, screen-reader friendly tables/charts, high contrast.Sample Flow: Upload CSVs → background processing → notification → Review categorizations (grouped by confidence) → Accept/Bulk edit → Dashboard instantly updates.

Technical Architecture

High-Level: Local web app on Linux/WSL.

- Frontend: Web UI (browser on same machine or local network).

- Backend: API serving data + triggering Ollama.

- Storage: DuckDB (analytics/pivots) + SQLite (transactions, mappings, users).

- AI: Direct Ollama integration (structured output + RAG over correction history).

- Processing: Background workers for ingestion/categorization.

Data Flow: CSV → Parser + Schema Mapper → Ollama Categorizer → User Review Queue → Committed to DB → Realtime dashboard updates.Security Model: Local-only (Phase 1). Filesystem permissions + optional app-level auth (Phase 2). All data encrypted at rest if desired (SQLite encryption).

Data Model & Schemas (Key Entities)

- Accounts (bank, credit, retirement, brokerage, etc.)

- Transactions (id, date, account_id, amount, description, balance, category_id, tags[], raw_source, confidence)

- Categories (hierarchical: id, name, parent_id)

- Tags (flat: id, name, type: person/project/etc.)

- AssetValues (account_id or asset_type, effective_date, value, source: manual/yfinance)

- NetWorthViews (name, definition JSON: included_accounts/buckets, formula_type)

- RecurringBills (name, expected_amount, due_day, category, tags)

- CorrectionHistory (for RAG: transaction_id, original_category, user_category, timestamp)

- MonthlySnapshots (or AssetLiabilitySnapshots) table/entity becomes the primary source for net worth calculations.

- Transactions remain independent for cash-flow / spending analysis.

Relationships are straightforward foreign keys + many-to-many for tags.

Integrations & Automation

- Ingestion: Manual upload button (Phase 1) + optional inotify watcher.

- AI: Ollama for schema inference, categorization, transfer detection, bill suggestions.

- Pricing: yfinance for stocks/ETFs.

- Exports: CSV of any pivoted view. Annual correction archive.

- Rules Engine: Simple + AI-augmented recurring matching.

Non-Functional Requirements

- Performance: Sub-second pivots on years of data (DuckDB). Ingestion of 1-2 months CSVs < 2 minutes on 3090 Ti.

- Privacy: Zero telemetry, all local.

- Offline: 100% (local only).

- Backup: User exports + standard DB backup guidance.

- Scalability: Designed for 10+ years of family data.

Competitive Analysis & Differentiation

Tally combines Actual Budget’s local-first ethos, Monarch’s beautiful net worth, YNAB’s clarity, and Excel’s flexibility — but with local AI that learns and no vendor lock-in. It beats spreadsheets in automation and visualization while staying more private and flexible than commercial tools.

Suggested Tech Stack & Dependencies (All FOSS)

- Backend: Python + FastAPI (reliable, excellent Ollama/LangChain support).

- Data: DuckDB + SQLite.

- AI: Ollama + Qwen models + LangChain/LlamaIndex for RAG.

- Frontend: React + TypeScript + TanStack Table/Query + Recharts/Plotly + shadcn/ui.

- Alternative lighter: Svelte or HTMX if React feels heavy.

- Deployment: Docker Compose for easy local setup + Tauri wrapper (optional native feel).

- Rationale: Python excels at data + AI. All libraries run well on modest Linux + your 3090 Ti. Zero cost, fully open.

Development Roadmap

MVP (Phase 1 — 8-12 weeks): Ingestion, AI categorization/review, core transactions, dashboard with net worth views, basic pivoting, CSV export.

Phase 2 (6-8 weeks): User management/MFA, mobile-friendly views, projections, recurring automation polish.

Phase 3 (8+ weeks): Goals/what-if, advanced analytics, plugin hooks, optional cloud sync (E2EE).Effort Buckets: Data/AI layer (high), UI/Visualization (high), Net Worth engine (medium).

Risks, Assumptions, Open Decisions

Risks: Bank CSV format drift; Ollama response consistency (mitigated by structured output + user review); Long-term RAG performance (annual pruning).

Assumptions: User provides consistent CSVs; willing to review categorizations monthly initially.

Open Decisions: Exact net worth view formulas (user will provide from existing spreadsheets); Final starter categories (AI-proposed from sample CSVs).

Appendix

Glossary:

- Cofffers: On-hand cash after debt.

- Full Enchilada: Complete net worth including home, retirement, stocks.

Sample Dashboard Wireframe Description:

Top bar: Time picker + Saved Filters dropdown.

Row 1: 4-6 Net Worth cards (toggleable views).

Row 2: Large trend line chart (multi-series).

Row 3: Pie + horizontal bars for top spending.

Sidebar: Quick category/tag filters.Extensibility Hooks: Plugin system for new importers, custom AI prompts, additional visualization widgets (future).This document provides a complete, buildable foundation. We can now iterate on implementation details, sample CSVs for seeding, or wireframes as needed. Tally has the potential to become a beloved open-source cornerstone for privacy-conscious families. Ready for the next step whenever you are.